# Azure Developer Training — Pre-validation Readiness Review

26 October 2026 | Updated v2 | Documentation review plus separately recorded local checks

# Executive decision

READY TO SHARE AS A PREPARATION REVIEW; CONDITIONAL GO FOR LIVE LAB DELIVERY. The four core service exercises are standalone basic portal labs: Blob Storage, Azure SQL, Azure Functions and Service Bus. They are not a completed integrated application. Local tracker checks have passed; the four Azure walkthroughs still require instructor rehearsal with attendee-equivalent access. This report is not production certification or evidence of completed Azure testing.

# Critical findings and actions

## P0 — Basic Azure SQL query access and approved network route

The earlier read-only inventory showed firstsqlserver2026/firstdb with public network access disabled. For the BASIC lab, verify the approved query-tool route and an authorised database identity that can create/query the fictional training table. Azure management Contributor does not grant SQL data access. Do not enable public access as a workaround. App Service, contained application users and /api/items checks apply only to the optional integration exercise.

Owner / gate: Instructor + Azure administrator; before Day 1

## P0 — Actual telemetry for Day 2

Application Insights/KQL handouts are present, but live telemetry, failed requests, SQL dependencies, correlation and alert permissions were not verified. Seed and capture representative telemetry; export offline KQL examples as fallback.

Owner / gate: Instructor; before Day 2

## P0 — Scope, timings and agenda alignment

Use Basic Portal Labs/Lab0-Lab3 corrected v2 documents as the basic exercise route. Keep managed-identity application integration, Function-to-queue wiring and full pipelines optional. The existing agenda and Day 1 slides still reflect an earlier App Service/SQL-led route; align them before advertising the revised delivery plan. Do not promise all four creation labs plus monitoring/KQL and extensions without a timed rehearsal. Function App creation is portal-based; the C# HTTP function requires prepared local tooling or an instructor demo.

Owner / gate: Trainer; before distribution

## P1 — Conflicting attendee entry points

Multiple start pages and guide editions remain in the working pack. Use Basic Portal Labs/00_Basic_Portal_Labs_Start_Here_v2.docx for basic exercises. The V_3 handbook is supplementary reference and the tracker guide is for the separate local scenario. Before release, publish one clear entry point and label older integration handouts as optional; those broader files have not all been rewritten to match the basic route.

Owner / gate: Trainer; before distribution

## P1 — .NET 10 prerequisites

Both local applications target net10.0. The tracker was built and run, its 14 executable checks passed, and the distributed copy passed four website scenario uploads and six invalid-upload checks on the instructor machine. These do not verify every attendee machine. Require .NET 10 SDK, compatible tooling and a clean attendee-equivalent pre-course check.

Owner / gate: IT + instructor; pre-course

## P1 — Local-only document tracker safety

The tracker intentionally fails outside Development, has no authentication and uses an in-memory queue/store. Its README correctly says not to host as-is. Use only on localhost with fictional .txt documents; never claim Azure integration is complete.

Owner / gate: Trainer; Day 2

## P1 — Resource costs and permissions

Handouts repeatedly require approved subscriptions, resource groups, tiers and spending limits. Budget/alerts and Azure portal permission scopes must be tested with a learner-equivalent identity.

Owner / gate: Azure administrator; pre-course

## P2 — Pack hygiene

Do not assume a previous ZIP matches the current folder: this update did not inspect or regenerate a ZIP. Running local checks generated bin/obj output under the working attendee project. Exclude bin/obj, private session metadata, credentials and redundant editions when creating the release package. Verify the exact archive before distribution.

Owner / gate: Trainer; before distribution

# Agenda-to-material alignment

| Learning component | Material | Scope | Rehearsal check |
| --- | --- | --- | --- |
| Basic Blob creation | Basic Portal Labs/Lab0_Azure_Blob_Storage_v2 | BASIC | Create/select account; private container; scoped role; authenticated upload/download |
| Basic Azure SQL | Basic Portal Labs/Lab1_Azure_SQL_Database_v2 | BASIC | Approved route and query permissions; two fictional rows; no web app required |
| Basic Azure Functions | Basic Portal Labs/Lab2_Azure_Functions_v2 | BASIC + prepared tooling | Portal host creation; matching runtime/project; HTTP response; telemetry separately |
| Basic Service Bus | Basic Portal Labs/Lab3_Azure_Service_Bus_v2 | BASIC | Own queue; Sender/Receiver roles; send, peek, PeekLock and Complete |
| Identity / Key Vault | Identity service handout; optional demonstrations | CONCEPTS / SELECTED DEMO | Distinguish management, data access and network routes; prepared vault resolution |
| Cost Management | Cost_Management_Portal_Lab_v2 | SELECTED EXERCISE | Approved scope/amount; budget permissions; delayed actual costs; not a spending cap |
| Insights / Log Analytics / KQL | Monitoring and KQL service handouts | SELECTED CORE EXERCISES | Rehearse ingestion, controlled failure, query scope, correlation and alert |
| Local document tracker | Tracker testing guide; Labs/LbsDocumentTracker | LOCAL GUIDED PRACTICE | Recorded local passes; repeat on attendee machine; no cloud integration claim |
| App Service / managed-identity SQL integration | Main handbook Module 2 / Lab 3 | OPTIONAL EXTENSION | Separate approved web target, SQL application permissions and actual data response |
| Full Function-to-queue integration / pipelines | Integrated handbook and advanced handouts | OPTIONAL / FOLLOW-ON | Do not confuse standalone service tests with end-to-end integration |
| Cleanup / production-readiness discussion | Basic lab cleanup and reference checklists | REQUIRED CLOSE | Only disposable objects; protect shared Training resources; record retained costs/owner |

# Code and document inspection

AppServiceSqlSample is a .NET 10 training API: /health checks process response; /api/items queries dbo.TrainingItems. Local SQL Express operation was verified earlier. Its Azure managed-identity integration remains optional and was not end-to-end verified against the current Training resources.

LbsDocumentTracker is a .NET 10 local-only Razor Pages sample with a Development gate, 32 KiB UTF-8 uploads and bounded in-memory queue/store. VERIFIED LOCALLY: four worker scenarios, nine validator checks, worker shutdown, four antiforgery-protected website scenario uploads, six invalid-upload cases, dashboard, health and readiness. These checks do not prove Azure integration, durability, authentication, load capacity or production readiness.

Document tracker README inventories Azure resources across Central US, UK South and East US; they are not an integrated deployed document-processing solution.

The reference library contains 24 labs, but basic completion uses the four standalone Lab0-Lab3 portal handouts plus the specifically selected monitoring and cost exercises. Their IDs are separate from the integrated handbook's lab numbering. The corrected basic Functions HTTP example compiled as a .NET 10 library against isolated-worker HTTP libraries, with zero warnings/errors; host indexing and actual invocation were not tested by that compilation.

# Suggested rehearsal sequence and acceptance gates

☐ Windows: verify dotnet --info shows SDK 10; VS Code extensions; PowerShell, Azure CLI and SQL tooling.

☐ Local SQL: run setup-local.sql in disposable LbsTraining database; set user secrets; verify /health and /api/items independently.

☐ BASIC SQL: approved query-tool/network route; attendee database permissions; create/query fictional rows. OPTIONAL integration: separately verify web deployment, application identity grants and /api/items.

☐ Security: check learner-level RBAC and Key Vault access without elevated shortcuts.

☐ Storage: create/use private container; upload/download synthetic file; verify cleanup.

☐ Monitoring: generate normal and failing requests; check ingestion; run all core KQL examples and one correlation investigation.

☐ Document tracker: repeat the recorded passing checks on an attendee-equivalent machine; confirm website uploads and explain that restart loses memory data.

☐ BASIC Functions/Service Bus: rehearse Function App creation, matching-runtime HTTP deployment/invocation and the separate queue send/peek/PeekLock/complete exercise. Full trigger integration remains optional. Do not overwrite the existing shared Function App.

☐ Cost and cleanup: list all billable resources and verify deletion/retention ownership.

☐ Timebox: run a complete 09:45–17:30 rehearsal or dry-run timings with stop points and fallbacks.

# Scope and limitations of this review

Evidence provenance: the source review described a static inspection of a previous ZIP; that archive was not re-inspected for this update. This v2 incorporates the subsequent document review, Microsoft documentation cross-checks, code compilation and recorded local runtime checks performed on 26 October 2026. Azure resource creation, SQL query execution in Azure, Blob operations, Function deployment/invocation, Service Bus messaging, live KQL/alerts and attendee RBAC rehearsal remain NOT RUN for the corrected basic labs. No cloud resources/settings were changed by this review. Word file integrity is checked; print pagination and screenshot accuracy are not independently verified.

# Runtime preparation note

The earlier read-only inspection found fristAzureFunctionApp on .NET 8 isolated. .NET 8 support ends 10 November 2026 according to Microsoft's support policy checked during the lab review. Match the project/runtime and prepare a supported teaching path before delivery. Do not deploy .NET 10 code into the existing .NET 8 app or change that shared app without approval.